## Slide 1: CHAPTER ONE SW Project Management

## Slide 2: SW Project Management
Introduction

## Slide 3: Evaluation
Assignment and Quiz* | 20% | 
Mid Exam | 30% | 
Final Exam | 50% | 

## Slide 4: Introduction
What is it?
Who does it?
Why it is important?
What are the steps? (4Ps: People, Product, Process and Project)
What is the work product?
How do I ensure that I’ve done it right?

## Slide 6: Why you study SW PM?
Failure of many Software Projects. For instance,
The United States Internal Revenue System was to abandon its tax system modernization program after having spent $4 billion;
The state of California spent $1 billion on its non-functional welfare database system;

## Slide 7: Why need to study SPM?
The €339 million United Kingdom air traffic control system was reported as being two years behind schedule;
  A 1995 Standish Group study (CHAOS) found that only 16.2% of IS projects were successful and over 31% were canceled before completion, costing over $81 B in the U.S. alone.
  Worldwide cost of IT failure (revisited): $3 trillion

## Slide 8: Causes of Project Management Failure
Bad Communications
Poor schedule or resource Management (mismanagement)
Weak requirements definitions (leads to inadequate planning)
Inadequate planning, assumptions, risks, or resources
Use of new or unproven technologies/methods

## Slide 9: Causes of Project Management Failure
Ineffective (or nonexistent) quality controls
Managing multiple projects at once or multi-tasking resources
Supply chain failures
Scope creep or poor impact analysis
Lack of qualified resources

## Slide 10: Advantages of Using Formal SPM
  Better control of financial, physical, and human resources
  Improved customer relations
  Shorter development times
  Lower costs

## Slide 11: Advantages of Using Formal SPM
  Higher quality and increased reliability
  Higher profit margins
  Improved productivity
  Better internal coordination
  Higher worker morale

## Slide 12: What is a Project?
A project is a temporary endeavor undertaken to create a unique product or service.

## Slide 13: Attributes of projects
  unique purpose
  temporariness
  require resources, often from various areas
  should have a primary sponsor and/or customer
  involve uncertainty

## Slide 14: The Triple Constraint
  Every project is constrained in different ways by its
    Scope goals: What is the project trying to accomplish?
    Time goals: How long should it take to complete?
    Cost goals: What should it cost?
  It is the project manager’s duty to balance these three often competing goals

## Slide 15: The Triple Constraint of Project Management

## Slide 16: What is Project Management?
Project management is “the application of knowledge, skills, tools, and techniques to project activities in order to meet project requirements.” (PMI*)
Project Management is the discipline of planning, organizing, and managing resources to bring about the successful completion of specific project goals and objectives.
*The Project Management Institute (PMI) is an international professional society. Their web site is www.pmi.org.

## Slide 17: Project Management Framework

## Slide 18: Project Stakeholders
Stakeholders are the people involved in or affected by project activities
Stakeholders include
  the project sponsor and project team
  support staff
  customers
  users
  suppliers
  opponents to the project

## Slide 19: 9 Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
  4 core knowledge areas lead to specific project objectives (scope, time, cost, and quality)
  4 facilitating knowledge areas are the means through which the project objectives are achieved (human resources, communication, risk, and procurement management
  1 knowledge area (project integration management) affects and is affected by all of the other knowledge areas

## Slide 20: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management
Some specific ones include
  Project Charter and WBS (scope)
  Gantt charts, network diagrams, critical path analysis, critical chain scheduling (time)
  Cost estimates and earned value management (cost)

## Slide 21: More Advantages of Project Management*
Bosses, customers, and other stakeholders do not like surprises
Good project management (PM) provides assurance and reduces risk
PM provides the tools and environment to plan, monitor, track, and manage schedules, resources, costs, and quality
PM provides a history or metrics base for future planning as well as good documentation
Project members learn and grow by working in a cross-functional team environment

## Slide 22: How Project Management (PM) Relates to Other Disciplines
Much of the knowledge needed to manage projects is unique to PM
However, project managers must also have knowledge and experience in
  general management
  the application area of the project
Project managers must focus on meeting specific project objectives

## Slide 23: Project Management and Other Disciplines
Application area knowledge and practice
General management knowledge and practice
Project management knowledge and practice